KONFYDENCE CHALLENGE

UX/UI & Commerce Specification

Digital Challenge game + KonfyGuard physical cross-sell, routed through Shopify  ·  v1.0

# 0. Scope and how this doc was grounded

This spec covers two things only, per agreed scope: (1) the self-serve digital Konfydence Challenge product end to end, and (2) fixing the consumer shop so KonfyGuard physical add-ons and lockscreens are actually sellable/visible. The live enterprise Scenario Lab (demo-request, custom pricing) is out of scope and untouched — it already works correctly as a sales-assisted flow.

Grounded directly in the local repository (05a.konfydencechallenge): package.json, prisma/schema.prisma, app/pricing/page.tsx, app/products/page.tsx, and docs/PRODUCT_SPEC_V1.md, PRODUCT_ARCHITECTURE.md, HANDOFF_updated.md, TODO.md. Where the live konfydence.com site was checked, it was only to confirm the domain and a working Shopify checkout already exist — its current copy (physical trading-card game, $29/yr family subscription bundle) is being retired and is deliberately NOT used as a source of truth here, per direction to follow the new narrative instead.

## 0.1 What already exists (repo audit)

| Area | Current state | Implication for this spec |
| --- | --- | --- |
| Stack | Next.js 14 App Router, TypeScript, Prisma + SQLite (local), Supabase referenced, Zod | No commerce SDK installed yet. Clean slate for Shopify integration. |
| Payments | .env stubs STRIPE_SECRET_KEY / STRIPE_PUBLISHABLE_KEY, nothing wired. README even says "Stripe or Shopify checkout later." | Decision is now made: Shopify only. Stripe env vars should be removed, not left dead. |
| /pricing | 4 tiers rendered (Free, Single $4.99, Unlimited $19.99, Schools/Teams Custom). All paid CTAs are disabled with "coming soon." | Wire the 3 consumer CTAs to Shopify; Schools/Teams CTA must NOT get a Shopify link (see §6). |
| /products | Already lists exactly the right 2 physical SKUs (Wallet card, Fridge magnet) plus Phone/Computer lockscreen. All four "View options" links dead-end at /pricing, which doesn’t mention them. | This is the literal bug behind the original ask. Fix = give these 4 items a real destination. |
| Data model | User (id, email only). No Purchase/Entitlement/Order model exists. | New Entitlement table required (§5.3). |
| Visual style | Homepage badge already claims "Shopify-compatible." Flat-design intent stated in earlier design tokens, but /pricing and /products both currently use boxShadow drop-shadows. | Flag as design debt — contradicts the flat system. Fix while touching these files (§4.3). |
| Brand architecture | docs/PRODUCT_ARCHITECTURE.md: digital brand = Konfydence Challenge (5 editions); physical brand = KonfyGuard (wallet card + fridge magnet + lockscreens). "No physical-card language — online-only" is a stated non-negotiable for the Challenge funnel itself. | KonfyGuard stays a clearly separate, cross-sold line — never merged into the /pricing tier grid. |

# 1. Product architecture

Two brands, two commerce paths, one Shopify store.

|  | Konfydence Challenge (digital) | KonfyGuard (physical + free) |
| --- | --- | --- |
| What | 5 scenario decks: School, University, Family, TravelSafe, Workplace | Wallet card + fridge magnet (shippable). Phone + computer lockscreen (free digital download). |
| Tiers | Free diagnostic (5 Q) → Single Edition $4.99 → Unlimited $19.99 → Schools/Teams (custom, sales-assisted) | Wallet card, fridge magnet: priced, Shopify checkout. Lockscreens: free, no checkout. |
| Sold via | Shopify (digital line items, no shipping) | Shopify (physical line items, real shipping) for the 2 paid items only |
| Where it lives | /challenge → /pricing | /products, plus contextual cross-sell at the results/certificate screen |

No physical trading-card game and no subscription bundle. That product line is retired; do not resurrect it in the new build.

# 2. Information architecture

| Route | Purpose | Status |
| --- | --- | --- |
| / | Homepage, entry point for both digital and physical | Exists |
| /challenge | Deck picker (5 editions) | Exists |
| /challenge/[edition]/start | Diagnostic (free, 5 Q) or full (paid, 50 Q) session | Exists, needs entitlement gate |
| /challenge/session/[sessionId] | Gameplay + results | Exists |
| /pricing | Consumer tiers + institutional CTA | Exists, checkout not wired |
| /products | KonfyGuard catalog (4 items) | Exists, links dead-end |
| /challenge/claim | Post-checkout return page: reconciles the Shopify order, unlocks entitlement, redirects into the deck | New |
| /contact?topic=schools-teams | Institutional lead form (mirrors live site’s ?topic=demo-for-businesses pattern) | New |

# 3. UX flows by segment

## 3.1 Consumer — digital (self-serve, Shopify)

Homepage → Start Free Challenge → Choose deck (5 editions)
  → 5-question diagnostic → Free KRS score /20 + weakest pressure pattern
  → "Unlock the full [deck] challenge" (critical conversion moment)
  → Shopify Checkout (redirect, hosted)
  → /challenge/claim  (reconciles order → Entitlement → unlock)
  → Full 50-question deck → KRS /200 dashboard → Certificate
  → Upsell: "Get all 5 challenges — $19.99" (or $15 upgrade credit if Single already owned)

This is the exact journey already specified in docs/PRODUCT_SPEC_V1.md §14 — unchanged, just wired to real checkout instead of "coming soon."

## 3.2 Consumer — physical cross-sell (KonfyGuard, Shopify)

Entry points: /products (direct), OR the post-challenge results/certificate screen
  ("Build your armor" moment — surfaced right after a scored weakness)
  → Wallet card ($14.99) / Fridge magnet ($9.99), Add to cart
  → Shopify Checkout (redirect, hosted, real shipping address)
  → Shopify order confirmation (no app-side unlock needed — physical fulfillment)
  → Lockscreens (phone/computer): free download, no cart, no checkout

Physical purchases never gate digital content and vice versa — they’re independent line items in the same cart if a user adds both, but neither purchase unlocks the other.

## 3.3 Institutional — Schools & Teams / Workplace bulk (sales-assisted, NOT Shopify)

/pricing "Schools & Teams — Custom" OR /products footer CTA
  → /contact?topic=schools-teams  (name, org, seat count, message)
  → Submitted to your existing contact/CRM pipeline
  → Manual quote, invoicing, and provisioning — outside Shopify entirely

This mirrors how /scenario-lab already works on the live site today ("Custom per-seat pricing discussed in demo") and must stay that way. Institutional buyers procure differently — POs, invoicing, seat negotiation — and forcing them through a self-serve cart would be a mismatch, not a UX improvement.

# 4. UI design system

## 4.1 Reconcile the token drift

Three near-identical but not-identical palettes currently exist: the hypothetical tokens from the earlier design pass (#060A13 / #FCAE1D / #0284C7), the ones actually hardcoded across app/pricing and app/products (#08111F / #FFB31D / #035494), and assorted one-off greys. Recommend the repo’s real values as canonical (they’re already shipping) and centralize them once, rather than reconciling per-page:

// lib/theme/tokens.ts — new, single source of truth
export const tokens = {
  bgCanvas: "#08111F",       // dark navy background
  bgCardWhite: "#FFFFFF",
  bgCardDark: "#0B1F3A",     // footer / dark card
  textOnDark: "#FFFFFF",
  textOnLight: "#0F172A",
  textMuted: "#64748B",
  badgeBlue: "#035494",
  accentAmber: "#FFB31D",
  btnBlack: "#000000",
};

Every page currently redefines its own styles object with duplicated hex values. Pull them all from this one file as part of the pricing/products rework — stops the drift from getting worse.

## 4.2 Components to build

| Component | Used on | Notes |
| --- | --- | --- |
| PricingCard | /pricing | Existing markup, just re-themed off tokens.ts; add working Shopify CTA + loading state |
| ProductCard (KonfyGuard) | /products | Existing markup; add price, Shopify CTA, and a "Free" badge variant for lockscreens |
| CrossSellStrip | Results/certificate screen (new) | Dark strip, one KonfyGuard item, contextual to the weakness just scored — reuses ProductCard in a compact layout |
| InstitutionalCTA | /pricing, /products footer | Never renders a price or "buy" verb — always "Contact us" / "Request a quote" |
| CheckoutRedirectButton | Shared | Wraps the /api/checkout/create call + redirect; single implementation reused by both digital and physical CTAs |

## 4.3 Fix while touching these files

- Remove boxShadow drop-shadows from PricingCard / ProductCard — conflicts with the stated flat-design system.

- Keep pill buttons solid, no gradient/glow hover — opacity 0.85 or scale(0.98) only, consistent with the original design-tokens brief.

- Lockscreens get a blue "Free addon" badge, not a price — never place them in the same visual weight as a paid CTA.

# 5. Shopify integration architecture

## 5.1 One store, one buying route, two line-item types

Confirmed: every consumer-facing product on konfydence.com — the existing physical/digital items already live at /sskit-family and the new Challenge digital tiers + KonfyGuard wallet card/fridge magnet — sells through the same Shopify store and the same buying route (Storefront API cartCreate → redirect to Shopify-hosted checkout, §5.2). No separate store, no second checkout implementation. This is now a decided integration constraint, not an open question.

| SKU | Type | Price | Ships? | Unlocks in-app? |
| --- | --- | --- | --- | --- |
| CHAL-SINGLE-{edition} | Digital | $4.99 | No | Yes — Entitlement(tier: single, edition) |
| CHAL-UNLIMITED | Digital | $19.99 | No | Yes — Entitlement(tier: unlimited) |
| CHAL-UPGRADE | Digital | $15 | No | Yes — upgrades existing single → unlimited. Only surfaced client-side to users who already hold a single entitlement. |
| KG-WALLET | Physical | $14.99 | Yes | No — fulfillment is the unlock |
| KG-MAGNET | Physical | $9.99 | Yes | No — fulfillment is the unlock |
| (lockscreens) | N/A — not a Shopify product | Free | No | Gated by simple "any active entitlement OR email capture" check, served as a static download |

## 5.2 Checkout mechanism

Shopify Storefront API (GraphQL) creates a Cart for the selected line item(s); the browser is redirected to the returned checkoutUrl (Shopify-hosted, so card data never touches this app — no PCI scope). One implementation covers both digital and physical SKUs.

POST /api/checkout/create   { sku, edition?, email? }
  → Storefront API: cartCreate(lines: [{ merchandiseId, quantity }],
       attributes: [{ key: "konfydenceUserId", value: kf_uid }])
  → respond { checkoutUrl }
  → client redirects to checkoutUrl

kf_uid is a first-party cookie set on first visit (no real auth exists yet per HANDOFF_updated.md §4.5 — every player is currently a placeholder guest user). Passing it through as a cart attribute is what lets the webhook reconnect an anonymous session to its order without requiring login before purchase, which would add friction the product spec explicitly avoids ("no unnecessary account creation before free challenge").

## 5.3 New data model

model Entitlement {
  id             String   @id @default(cuid())
  userId         String
  user           User     @relation(fields: [userId], references: [id])
  tier           String   // "single" | "unlimited"
  edition        String?  // set for "single"; null covers all editions
  source         String   @default("shopify")
  shopifyOrderId String   @unique
  status         String   @default("active") // "active" | "revoked"
  createdAt      DateTime @default(now())
}

Gate check before starting a "full" mode session: an active Entitlement with tier "unlimited", OR tier "single" matching the requested edition. Diagnostic mode stays fully ungated, per spec.

## 5.4 Webhook: unlock, reconcile, revoke

POST /api/webhooks/shopify-purchase
  1. Verify X-Shopify-Hmac-Sha256 against SHOPIFY_WEBHOOK_SECRET — 401 on mismatch
  2. Read order.note_attributes.konfydenceUserId (kf_uid) and order.customer.email
  3. Find local User by kf_uid → fallback: find/create User by email
  4. For each Shopify line item matching a CHAL-* SKU:
       upsert Entitlement (unique on shopifyOrderId)
  5. For KG-* SKUs: no Entitlement write — log for analytics/fulfillment only

      
POST /api/webhooks/shopify-purchase  (same route, orders/cancelled + refunds/create topics)
  → set matching Entitlement.status = "revoked"

The redirect back from Shopify (checkoutUrl’s return URL) lands on /challenge/claim?cart_id=..., which polls /api/entitlements/me for a few seconds so the user isn’t stuck waiting on an async webhook — the webhook remains the source of truth for reconciliation, refunds, and any device-mismatch edge case.

## 5.5 Environment variables

| Variable | Replaces | Notes |
| --- | --- | --- |
| SHOPIFY_STORE_DOMAIN | — | Same store as the existing konfydence.com checkout — one shared instance, confirmed |
| SHOPIFY_STOREFRONT_ACCESS_TOKEN | — | Public storefront token, cartCreate scope |
| SHOPIFY_WEBHOOK_SECRET | — | HMAC verification |
| SHOPIFY_ADMIN_ACCESS_TOKEN | — | Not needed for v1 — upgrade path uses the flat CHAL-UPGRADE SKU, not a generated discount code (§9.1) |
| STRIPE_SECRET_KEY / STRIPE_PUBLISHABLE_KEY | Remove | Dead stub, no longer part of the plan — delete rather than leave unused |

# 6. Institutional path — explicitly not Shopify

Repeating this on its own page because it’s the easiest thing for an implementer to get wrong by pattern-matching the rest of this doc: Schools & Teams and Workplace-bulk never get a Shopify SKU, never show a price on-page, and never render a "buy" verb. The only CTA is "Contact us" / "Request a quote," routing to /contact?topic=schools-teams. This matches how /scenario-lab already operates in production and is a deliberate business decision, not a gap to fill in later.

# 7. Implementation split

## 7.1 Frontend

- Re-theme PricingCard and ProductCard off lib/theme/tokens.ts; remove drop-shadows

- Wire the 3 consumer /pricing CTAs and 2 /products CTAs to CheckoutRedirectButton

- Build CrossSellStrip on the results/certificate screen (contextual KonfyGuard item)

- Build /challenge/claim (polling unlock + redirect into the purchased deck)

- Build /contact?topic=schools-teams lead form

- Add lockscreen "Free addon" badge + gated download

## 7.2 Backend

- POST /api/checkout/create (Storefront API cartCreate + kf_uid attribute)

- POST /api/webhooks/shopify-purchase (HMAC verify, Entitlement upsert/revoke)

- GET /api/entitlements/me (used by /challenge/claim polling)

- Prisma migration: add Entitlement model

- Entitlement gate check in the "full" mode session start path

- Remove Stripe env stubs

# 8. End-to-end QA matrix

| ID | Target | Action | Expected result |
| --- | --- | --- | --- |
| TC-01 | Visual | Load /pricing and /products, desktop + mobile | No boxShadow in computed styles; all colors resolve from tokens.ts |
| TC-02 | Gate | Anonymous user opens /challenge/[edition]/start?mode=full with no entitlement | Blocked, routed to /pricing with the specific edition’s upsell copy |
| TC-03 | Checkout — digital | Buy Single Edition via Shopify test mode | orders/paid webhook fires → Entitlement(single, edition) created → /challenge/claim unlocks full mode within ~10s |
| TC-04 | Guest reconciliation | Complete checkout with kf_uid cookie cleared (e.g. different device) | Webhook falls back to email match; Entitlement still attaches to a User |
| TC-05 | Refund | Cancel/refund the test order in Shopify admin | Entitlement.status → revoked; full mode re-locks on next session start |
| TC-06 | Upgrade credit | User holding "single" views /pricing | Sees $15 upgrade CTA; a user without "single" does not see it |
| TC-07 | Checkout — physical | Buy wallet card + fridge magnet in one cart | Real Shopify order with shipping address; no Entitlement row written; no app-side unlock triggered |
| TC-08 | Institutional | Click Schools & Teams CTA anywhere on the site | Always lands on the contact form; at no point is a price or Shopify link rendered |
| TC-09 | Webhook security | POST to /api/webhooks/shopify-purchase with an invalid HMAC | 401, no database mutation |
| TC-10 | Lockscreens | Open the lockscreen download with zero purchases | Free download proceeds — never blocked by a paywall or cart |
| TC-11 | One buying route | Diff the checkout call from /pricing, /products, and the existing /sskit-family-equivalent flow | All three call the same CheckoutRedirectButton → same /api/checkout/create → same Shopify store. No divergent checkout implementation anywhere on the site. |

# 9. Open decisions

All three prior open items are now resolved:

- Shopify store — one shared store, one buying route for every product on the site (§5.1).

- Wallet card $14.99, fridge magnet $9.99 — updated throughout this doc and in both mockups. No bundle SKU for now.

- Upgrade-credit mechanism — resolved as the flat CHAL-UPGRADE SKU (§5.1, §5.5). See explanation below; this is the simplest option and needs no extra Shopify setup.

No open items remain. This spec is ready to hand to a developer.

## 9.1 What "upgrade mechanism" means

This only applies to the digital side, not KonfyGuard. Someone who already paid $4.99 for one Single Edition deck later decides they want Unlimited ($19.99, all 5 decks). Charging them the full $19.99 on top of the $4.99 they already paid would mean they paid $24.98 for something that should cost $19.99 — a bad experience, and the exact case docs/PRODUCT_SPEC_V1.md §13 calls out as "$15 credit logic": someone who already paid $4.99 should be able to reach Unlimited for $15 more, landing on the same $19.99 total as if they’d bought Unlimited outright.

Two ways to build that "$15 more" step. Flat SKU (chosen): a second product literally called "Upgrade to Unlimited" priced at $15, which only ever gets shown to someone the app already knows holds a Single Edition entitlement — plain product, no special Shopify configuration, and the $15 price is simply typed in like any other product. Discount code (not chosen): a normal $19.99 Unlimited product, but the app asks Shopify to generate a one-time code worth exactly $4.99 off for that specific user at that moment, so they pay $15.00 net — same end price, but needs the Shopify Admin API and code-generation logic instead of a fixed price tag.

Going with the flat SKU: same outcome for the customer, far less to build.

# Appendix — accompanying mockups

Two screen mockups were shared alongside this document in chat: (A) the /products – style pricing section with the KonfyGuard row wired in, and (B) the results/certificate screen showing the contextual cross-sell moment. Both use the reconciled token palette in §4.1 and the final wallet card / fridge magnet pricing.